Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS86052 |
| Project Name | Smart Sorting: Transfer learning for identifying rotten fruits and vegetables |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset preparation | USN-1 | Collect fruits & vegetables dataset (fresh & rotten) from Kaggle | 3 | High | 1 |
| Sprint-1 | Dataset preparation | USN-2 | Organize images into train and test folders | 2 | High | 2 |
| Sprint-1 | Dataset preparation | USN-3 | Perform image preprocessing(resize ,normalize) | 3 | High | 2 |
| Sprint-2 | Model building | USN-4 | Implement transfer learning using VGG19/ MobileNet | 5 | High | 3 |
| Sprint-2 | Model building | USN-5 | Train the CNN model on dataset | 4 | High | 3 |
| Sprint-2 | Model building | USN-6 | Evaluate model accuracy and loss | 2 | Medium | 2 |
| Sprint-3 | Web Application | USN-7 | Upload fruit/vegetable image through web interface. | 3 | High | 1 |
| Sprint-3 | Web Application | USN-8 | Predict whether item is fresh or rotten | 4 | High | 1 |
| Sprint-3 | Web Application | USN-9 | Display prediction result with confidence score | 2 | High | 2 |
| Sprint-4 | Testing & Deployment | USN-10 | Test application with various images | 3 | High | 3 |
| Sprint-4 | Testing & Deployment | USN-11 | Fix errors and optimize performance | 2 | Medium | 3 |
| Sprint-4 | Testing & Deployment | USN-12 | Deploy application using Flask | 3 | High | 2 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 26 Jan 2026 | 01 Feb 2026 | 20 | 01 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 01 Feb 2026 | 07 Feb 2026 | 20 | 07 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 07 Feb 2026 | 13 Feb 2026 | 20 | 13 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 13 Feb 2026 | 19 Feb 2026 | 20 | 19 Feb 2026 |

Velocity Calculation

If sprint duration = 10 days
Team velocity = 20 story points per sprint

Average Velocity (AV) per day = 20 / 10 = 2 story points per day

Burndown Chart Explanation

The burndown chart represents the progress of the Smart Sorting: Transfer Learning for Identifying Rotten Fruits and Vegetables project across four sprints.

- Initial Story Points = 80

- After Sprint-1 → 60 remaining

- After Sprint-2 → 40 remaining

- After Sprint-3 → 20 remaining

- After Sprint-4 → 0 remaining

This shows the team successfully completed the project on schedule.